Lenny
The road to release

---
~120 bugs / ~120 people =
RELEASE

---
You have 1 hour...
GO

---
What we do

---
Deep Freeze
What does this mean?

---
RC Bugs
http://bts.turmzimmer.net
is-blocker
will-remove
can-defer

---
Freeze-exception file
Uploaded before freeze
1197 exceptions, 983 passed

---
When do we release?

---
End of 2008?

---
End of 2008?
RC Bug count

---
End of 2008?
RC Bug count
General Resolution: Project membership procedures
General Resolution: Lenny and resolving DFSG violations

---
End of 2008?
RC Bug count
General Resolution: Project membership procedures
General Resolution: Lenny and resolving DFSG violations
Debian Installer, RC2

---
Release? Next week?
YES!

---
Release? Next week?
YES! Except if...

---
Release? Next week?
YES! Except if...
Major project machine crash
Glibc goes away

---
What went well (ish)
Staged release process
  - Core packages
  - Libraries
  - Complete freeze
  - Deep freeze
Release updates
  - “One per month”
Release goals (7/15)

---
Contact information
http://release.debian.org
debian-release@lists.debian.org
irc://#debian-release@irc.debian.org